Product Requirements Document for

Linkprosoft By

UMARKS TECHNOLOGIES

Table of Content

1.0 Product Description

1.1. Definition table

1.2 Product goals

1.2.1 Target Audience

1.3 Revenue

2.0 Functional Requirement

2.1 E/R Diagram

2.2 Non Functional Requirement

3.0 User Flow Wireframes

4.0 Insights & Analytics

4.1 Product development life cycle

4.2 Deliverables

4.3 Version Control

5.0 Conclusion

©Copyright Reserved Umarks Technologies

INSIGHT

This document can be easily filled by a founder, project manager, or any person who is in charge of building your product.

This product requirements document or PRD helps you define the value and the purpose of the product (or app) that you want to build.

Here’s what you can use this document for:

● What must be built

● How it functions and behaves

● Who is it for

● How it benefits the end-user

©Copyright Reserved Umarks Technologies

1.0 Product Description:

Linkprosoft is a web-based application connecting every Nigerian and beyond that has daily needs with professional skilled persons across different fields. The website aims to provide a very smooth user-friendly experience for searching skills and matching professionals closest to you, as well as provide tools for professional and credibility tracking and review.

1.1 The WH table

What is the problem? The problems identified are as follows: - Unorganised system for skilled

workers

- Difficulty in searching for skills near

you

- Rigid job seeking methods

- Unprofessionalism in the market

- Privacy

Who is experiencing it? The people experiencing this problem more are:

- Users with daily need

- Professionals without the right

market place

- General skill searchers

How will you solve it? Hence, this model is proposing to provide users with their in demand skills and

professionals by

- Creating a remote labour market

- Reduce skill gaps and shortages

and improving productivity amongst

professionals

- Matching demand with supply in

real time

- Creating a portfolio for skills stack

- Users seamless experience

- Profession guide and more

Why is your solution better? This is so because, we have looked at the market, identified the pitfalls and have

come up with this model to tackle the

inefficiencies already existing.

©Copyright Reserved Umarks Technologies

1.2 Product Goals:

● Creating a remote labour market

● Provide an intuitive skill search experience with relevant results ● Offer a comprehensive professional skill database with real-time updates ● Facilitate easy and real time location processes for skill

● Streamline professionals and users to enhance security across the platform

● Ensure a secure payment gateways

1.2.1 Target Audience:

● Skilled workers (entry-level, experienced, and professionals) ● Users (small businesses, enterprises, and individuals)

1.3 Revenue:

Given that this project is aimed at serving professionals(sellers) and users(buyers), it is therefore proposed that sellers pay a commision of 15% for service cost with a target aimed at 17% after 3 years, 20% after 5 years and buyers pay a commision of 1% with a target of 1.5% after 3 years and 2.5% after 5 years. Other incentives like premium badges to earn extra income is highly recommended.

©Copyright Reserved Umarks Technologies

2.0 Functional Requirements:

● Skill search functionality with filters (location, category, keywords) ● Skill details page with cost and availability

● Professional dashboard for managing profiles and portfolio

● User registration and login functionality

● Payment gateway

2.1 E/R diagram of the Functional Requirement

2.2 Non-Functional Requirements:

● Performance: Fast search results and page loading

● Security: Data encryption, secure payment processing

● Usability: Responsive design, accessible interface

● Scalability: Handle high traffic and user growth

● Payment: Payment gateways are properly encrypted

©Copyright Reserved Umarks Technologies

3.0 USER FLOW WIREFRAME

The redesign is currently underway

©Copyright Reserved Umarks Technologies

4.0 INSIGHT & ANALYTICS

KPI

Load Time and Search time:

Start Point: user loads the home page

Target: Sign up page

Time to Completion: Less than 1 minute

Start Point: user filters skill search

Target: Results from search

Time to Completion: less than 30 seconds

Dwell Time

Start Point: User navigates through the home page

Target: footer section

Time to Completion: less than 1 minute

Payment Gateway Performance

Start Point: User selects payment option

Target: complete payment

Time to Completion: less than 3 minute

Bounce Rate:

Start Point: user visits the home page

Target: Leaves the page

Projected Percentage: 5%

©Copyright Reserved Umarks Technologies

4.1 PRODUCT DEVELOPMENT CYCLE

● Ideation: This is the brainstorming stage. This stage involves you, our client, to think through the product you want us to build for you.

● Validate the idea: By the end of the first stage, the team will have a decided product.

● Design and architecture: We think through the tech stack, architecture, databases, tools, and product design skeletons to build a solid base for a future product and a wireframe is produced.

● Development and coding: this is the stage where we transform your prototype into an actual Minimum Viable Product (MVP). It is the stage where the product becomes usable and can now go to quality assurance and product testing, this phase takes 7 weeks.

● Quality assurance and product testing: At this phase, your product undergoes market testing and we collect user feedback to ensure product efficiency. This takes 1 week.

● Product release: At this phase, the product has checked all quality assurance tests and is fit for the purpose its built for. This stage takes 1 week.

● Maintenance and version control: This is a routine check on the product, to ensure it is effectively serving the purpose and ensuring value proposition is not missed. This can be a monthly maintenance or yearly product update

©Copyright Reserved Umarks Technologies

4.2 Deliverables:

- Design and Architecture: this will take a total of 2 weeks and each phase of design shall be sent for your review and approval

- Development and Coding: this involves the FrontEnd, BackEnd, Security, Payment Gateway Integration, Debugging and adjustments. This will take a total of 12 weeks and every stage of development shall be sent for your review and approval.

- Quality Assurance Test: this is the stage where the product goes to the public for test runs and as well as passes through Project Managers assessment. This will take 2 week and shall be communicated once it passes quality assurance test

- Product Release: Product hosting. This is the final stage of the product and takes 1 week.

- Maintenance and Version Control: with several other features and for optimal performance, Linkprosoft shall undergo monthly maintenance and yearly update(version control).

Therefore, with all boxes ticked, Linkprosoft will take a total of 17 weeks from the day of partial commitment till release.

©Copyright Reserved Umarks Technologies

4.3 VERSION CONTROL

Version Control: First development

| Document Name | Linkprosoft PRD |  | With a proposal tochange this logo |
| --- | --- | --- | --- |
| Unit Owner | Enterprise |  |  |
| Version Reference | Original Version 1.0 | Reviewed Version 2.0 |  |
| Approved by | Executive | N/a |  |
| Effective Date | Effective from Launch date | N/a |  |

Version Control: version 2.0

| Document Name | Linkprosoft PRD |  |  |
| --- | --- | --- | --- |
| Unit Owner | Enterprise |  |  |
| Version Reference | Original Version 2.0 | Reviewed Version 3.0 |  |
| Features: | Timeline feed (special machine learning) | N/a |  |
| Effective Date | 1 Year After Initial launch date | N/a |  |

©Copyright Reserved Umarks Technologies

5.0 CONCLUSION

In today's product development, a properly structured product is essential. A bad design and structure will lead to the loss of visitors and that can lead to a loss of business. In general, a good page layout has to satisfy the basic elements of a good page design. This includes colour contrast, text organisation, font selection, style of a page, page size, graphics used, and consistency. In order to create a well-designed page for a specific audience. Hence, for Linkprosoft properly highlighting aesthetics, optimization, client satisfaction, value proposition and solution approach is to be duly considered and that is why we are here.

©Copyright Reserved Umarks Technologies

Invoice

To be sent separately

©Copyright Reserved Umarks Technologies